To:  Chis at Elite:				7/7/15

The following are items left to be addressed in the Village.

- Mark will address the damage to the retaining wall on Aster.  Please follow up to get a date.

- Mark will address the damage to the fencing at entrance to Sagewood.  Please follow up to get a date.

- Mark will address the damage to the mailbox wall at Primrose.  Please follow up to get a date.

- Mark will address the broken curbing.  Please advise.

- Please obtain a quote from Mark for adding a booster pump in a pit at the controller at Morning Glory.  Quote should include complete installation (permits, electrical, plumbing, etc.) and adjustment or replacement of heads in the 20 zones.  As well, please have the installation of a back flow valve quoted.   That will be a Reserve/Capital Spending project.

- Please have the pot holes repaired, especially on Primrose.

- Please contact the telephone company.  The wires are exposed at 38 Knollwood North .

- We need to formulate a plan for replacing all the mailboxes On the Knoll.

- I believe you were getting a quote for removal of a very big pine in front of 36 KWN?  Where does that stand?  Was that requested by the unit owner?  Did that same unit owner request that one in back be removed?  Quote for that?

- We need the quotes on the remaining catch basin replacement.  We need a quote on the sewer cover area at MG & KWS.  Mark is getting one from Holden Construction and you are getting one from Central.  Please follow up and advise.

- The street light in front of 5 OTG needs repair and the tree needs trimming.

- We have a number of work orders outstanding with Russo.  Schedule for starting these?

- 131 Primrose: tree trimming (overhanging house)

Peter DeBisschop

cc. Pat Tanner  Joe Palladino